🚀 MASTER ROADMAP

Project Title: Social Media Trend Analyzer (ML + Full Stack Integration)
Goal: Build a data-driven ML model to analyze and predict viral content patterns, then deploy it as an interactive web app.

🧩 PHASE 1 – Complete the Machine Learning Project (Academic Phase)

This phase fulfills your project brief (required for assessment).
Deliverables include EDA, ML models, visualization, analysis, and a report.

🗓️ Week-by-Week Plan

WEEK 1: Data Exploration & Understanding

Objectives:

- Load dataset (from Kaggle)

- Clean, explore, and understand it

- Generate descriptive statistics and visualizations

Tasks:

- Load and inspect the dataset using pandas.

- Check for missing values, outliers, and data types.

- Compute mean, median, mode, variance, std for numeric features.

- Visualize:

  - Histograms, box plots (for Views, Likes, Shares, Comments)

  - Platform comparison plots

  - Correlation heatmap

Tools:
pandas, numpy, matplotlib, seaborn

Deliverables:

- Exploratory Data Analysis (EDA) notebook section

- Visualizations for distributions, correlations, and platform comparison

- Summary of key patterns

WEEK 2: Feature Engineering & Data Preparation

Objectives:

- Create new meaningful variables that improve insights and model performance.

Tasks:

- Feature engineering examples:

  - Engagement rates: likes/views, shares/views

  - Derived metrics like engagement_ratio = (likes + comments + shares) / views

- Encode categorical variables:

  - Use LabelEncoder or OneHotEncoder for Platform, Hashtag, Region

- Normalize/standardize numeric features for modeling.

- Split data into train/test sets (e.g., 80/20).

Deliverables:

- Preprocessed dataset ready for ML modeling

- Documentation of engineered features and rationale

WEEK 3: Supervised Learning (Regression + Classification)

Objectives:

- Build predictive models for continuous and categorical outcomes.

Tasks:

- Regression:

  - Predict metrics like Views or Likes.

  - Models: LinearRegression, RandomForestRegressor, XGBoostRegressor

  - Evaluate: RMSE, MAE, R²

- Classification:

  - Predict Engagement Level (High / Medium / Low)

  - Models: LogisticRegression, RandomForestClassifier, XGBoostClassifier

  - Evaluate: Accuracy, F1-score, Confusion Matrix

- Use KFold Cross Validation and GridSearchCV for hyperparameter tuning.

Deliverables:

- Model performance comparison tables

- Feature importance visualization

- Insights from model behavior (which features drive engagement most?)

WEEK 4: Unsupervised Learning (Pattern Discovery)

Objectives:

- Use unsupervised learning to uncover hidden data structures.

Tasks:

- Dimensionality Reduction:

  - PCA (analyze explained variance)

  - t-SNE / UMAP (visualize in 2D or 3D)

- Clustering:

  - KMeans (find optimal k using Elbow + Silhouette)

  - DBSCAN (density-based pattern discovery)

- Interpret clusters:

  - Which platforms dominate each cluster?

  - What engagement levels are common per cluster?

Deliverables:

- Cluster visualizations

- Interpretation of discovered patterns

- Insights relating cluster patterns to viral trends

WEEK 5: Report, Presentation, and Submission

Objectives:

- Summarize all findings and communicate results professionally.

Tasks:

- Write a 1000+ word report (Intro → Methods → Results → Discussion → Recommendations)

- Prepare Presentation slides (10–15) with:

  - Key visuals

  - Model performance charts

  - Strategic insights (platform-based recommendations)

- Export best-performing models as .pkl for reuse in full-stack phase.

Deliverables:

- Final Report (PDF)

- Jupyter Notebook (clean + commented)

- PowerPoint Presentation

- Saved model files (engagement_classifier.pkl, regression_model.pkl)

✅ End of Phase 1 Outcome

You now have:

- Complete ML pipeline

- Trained, tuned, and evaluated models

- Insights ready to be used in an interactive app

- Reusable model files for integration

🌐 PHASE 2 – Full Stack Integration (Web Application Phase)

Goal: Turn your offline ML project into an interactive web platform that users can explore, upload data to, and get predictions from.

🏗️ System Architecture Overview

Frontend (React)  <-->  Backend (Node + Express)  <-->  ML Service (Flask / FastAPI)

|

--> MongoDB Atlas (Database)

Data Flow:

- User interacts with frontend (upload data, input metrics, request prediction).

- Node backend receives request, calls Python ML API.

- Python ML service loads model and returns prediction/analysis.

- Node stores and serves data to frontend.

- React dashboard displays visual insights and recommendations.

🗓️ Integration Roadmap

STEP 1: Build the ML Microservice (Python API)

- Use Flask or FastAPI to wrap your .pkl models.

- Endpoints:

  - /predict — takes JSON input, returns engagement prediction.

  - /analyze — returns top features or platform stats.

Example (FastAPI):

from fastapi import FastAPI

import joblib, pandas as pd

app = FastAPI()

model = joblib.load("engagement_classifier.pkl")

@app.post("/predict")

def predict(data: dict):

df = pd.DataFrame([data])

pred = model.predict(df)

return {"predicted_engagement": pred[0]}

STEP 2: Create Backend (Node.js + Express)

- Acts as a bridge between React frontend and Python service.

- Responsibilities:

  - Handle routes: /upload, /predict, /results

  - Send API calls to Python service using axios or node-fetch

  - Store predictions and analytics in MongoDB

Example Route:

app.post('/api/predict', async (req, res) => {

const response = await axios.post('http://localhost:8000/predict', req.body);

res.json(response.data);

});

STEP 3: Develop the Frontend (React)

Key Pages:

- /upload – Upload dataset (CSV)

- /predict – Input form for engagement prediction

- /dashboard – Charts for engagement trends and clusters

- /insights – Recommendations from model

Tools:

- React + Tailwind / Material UI

- Axios (API requests)

- Recharts / Chart.js / Plotly (data visualization)

UX Suggestions:

- Show prediction results dynamically

- Include color-coded cluster visualizations

- Add “Platform Comparison” charts

STEP 4: Connect MongoDB

- Use MongoDB Atlas for cloud storage.

- Collections:

  - users

  - uploads

  - predictions

  - insights

- Store:

  - User-uploaded datasets

  - ML results

  - Summary analytics

STEP 5: Integration Testing

- Test full data flow:

  - Upload CSV → stored in MongoDB

  - Prediction request → Flask API → back to React

  - Charts load correctly from backend

STEP 6: Deployment

- Containerize each component using Docker.

- Deploy:

  - Frontend (React): Vercel / Netlify

  - Backend (Node): Render / Railway

  - ML Service: Render / Hugging Face Spaces / AWS EC2

  - Database: MongoDB Atlas

Add environment variables for URLs, ports, and credentials.

⚙️ Suggested Folder Structure

social-media-trends/

│

├── ml_model/

│   ├── engagement_classifier.pkl

│   ├── app.py                # Flask/FastAPI ML service

│   ├── requirements.txt

│

├── backend/

│   ├── server.js

│   ├── routes/

│   ├── controllers/

│   ├── models/

│   ├── package.json

│

├── frontend/

│   ├── src/

│   ├── components/

│   ├── pages/

│   ├── App.js

│   ├── package.json

│

└── docker-compose.yml

🎯 Final Output (Phase 2)

Your deployed web app will let users:

- Upload social media datasets

- View analytics and visual trends

- Predict engagement for new content

- Get AI-driven recommendations

Tech Summary:

| Layer | Stack |
| --- | --- |
| Frontend | React + Tailwind + Chart.js |
| Backend | Node.js + Express |
| ML Service | Python + FastAPI |
| Database | MongoDB Atlas |
| Deployment | Docker + Vercel/Render |

🏁 Final Deliverables

| Phase | Deliverable | Format |
| --- | --- | --- |
| Phase 1 | ML Notebook, Report, Models, Presentation | .ipynb, .pdf, .pkl, .pptx |
| Phase 2 | Full-Stack Web App + Source Code + Documentation | GitHub Repo + Live URL |

🌟 Optional Enhancements

- JWT Authentication (save user sessions)

- Role-based dashboards (marketer, creator)

- Automated “Trend Alert” emails

- AI chatbot summarizing data insights

- Integration with live APIs (Twitter/YouTube metrics)